## Slide 1: SCRUM – Agile

## Slide 2
Scrum is an agile process that allows us to focus on delivering the highest business value in the shortest time.
It allows us to rapidly and repeatedly inspect actual working software (every two weeks to one month).
The business sets the priorities. Teams self-organize to determine the best way to deliver the highest priority features.
Every two weeks to a month anyone can see real working software and decide to release it as is or continue to enhance it for another sprint.
Scrum in 100 words

## Slide 3: Scrum has been used by:
Microsoft
Yahoo
Google
Electronic Arts
High Moon Studios
Lockheed Martin
Philips
Siemens
Nokia
Capital One
BBC
Intuit
Intuit
Nielsen Media
First American Real Estate
BMC Software
Ipswitch
John Deere
Lexis Nexis
Sabre
Salesforce.com
Time Warner
Turner Broadcasting
Oce

## Slide 4: The Agile Manifesto–a statement of values
Process and tools
Individuals and interactions
over
Following a plan
Responding to change
over
Source: www.agilemanifesto.org
Comprehensive documentation
Working software
over
Contract negotiation
Customer collaboration
over

## Slide 5: Sprints
Scrum projects make progress in a series of “sprints”
Typical duration is 2–4 weeks or a calendar month at most
A constant duration leads to a better rhythm
Product is designed, coded, and tested during the sprint

## Slide 6: Sequential vs. overlapping development
Source: “The New New Product Development Game” by Takeuchi and Nonaka. Harvard Business Review, January 1986.
Rather than doing all of one thing at a time...
...Scrum teams do a little of everything all the time
Requirements
Design
Code
Test

## Slide 7: Scrum framework
Sprint planning
Sprint review
Sprint retrospective
Daily scrum meeting
Ceremonies
Product backlog
Sprint backlog
Burndown charts
Artifacts
Product owner
ScrumMaster
Team
Roles

## Slide 8: Product owner
    Define the features of the product
    Decide on release date and content
    Be responsible for the profitability of the product (ROI)
    Prioritize features according to market value
    Adjust features and priority every iteration, as needed
    Accept or reject work results

## Slide 9: The ScrumMaster
Represents management to the project
Responsible for enacting Scrum values and practices
Removes impediments
Ensure that the team is fully functional and productive
Enable close cooperation across all roles and functions
Shield the team from external interferences

## Slide 10: The team
Typically 5-9 people
Cross-functional:
  Programmers, testers, user experience designers, etc.
Members should be full-time
    May be exceptions (e.g., database administrator)

## Slide 11: The team
Teams are self-organizing
  Ideally, no titles but rarely a possibility
Membership should change only between sprints

## Slide 12: Scrum framework
Product owner
ScrumMaster
Team
Roles
Product backlog
Sprint backlog
Burndown charts
Artifacts
Sprint planning
Sprint review
Sprint retrospective
Daily scrum meeting
Ceremonies

## Slide 13
Sprint planning meeting
Sprint prioritization
Analyze and evaluate product backlog
Select sprint goal
Sprint planning
Decide how to achieve sprint goal (design)
Create sprint backlog (tasks) from product backlog items (user stories / features)
Estimate sprint backlog in hours
Sprint
goal
Sprint
backlog
Business conditions
Team capacity
Product backlog
Technology
Current product

## Slide 14: Sprint planning
Team selects items from the product backlog they can commit to completing
Sprint backlog is created
  Tasks are identified and each is estimated (1-16 hours)
  Collaboratively, not done alone by the ScrumMaster
High-level design is considered
As a vacation planner, I want to see photos of the hotels.
Code the middle tier (8 hours)
Code the user interface (4)
Write test fixtures (4)
Code the foo class (6)
Update performance tests (4)

## Slide 15: The Daily Scrum aka Daily Stand-up
Parameters
  Daily
  15-minutes
  Stand-up
Not for problem solving
  Whole world is invited
  Only team members, ScrumMaster, product owner, can talk
Helps avoid other unnecessary meetings

## Slide 16: Everyone answers 3 questions
What did you do yesterday?
1
What will you do today?
2
Is anything in your way?
3

## Slide 17: The sprint review
Team presents what it accomplished during the sprint
Typically takes the form of a demo of new features or underlying architecture
Informal
  No slides
Whole team participates
Invite the world

## Slide 18: Sprint retrospective
Periodically take a look at what is and is not working
Typically 15–30 minutes
Done after every sprint
Whole team participates
  ScrumMaster
  Product owner
  Team
  Possibly customers and others

## Slide 19: Start / Stop / Continue
Whole team gathers and discusses what they’d like to:
Start doing
Stop doing
Continue doing
This is just one of many ways to do a sprint retrospective.

## Slide 20: Scrum framework
Product owner
ScrumMaster
Team
Roles
Sprint planning
Sprint review
Sprint retrospective
Daily scrum meeting
Ceremonies
Product backlog
Sprint backlog
Burndown charts
Artifacts

## Slide 21: Product backlog
The requirements
A list of all desired work on the project
Ideally expressed such that each item has value to the users or customers of the product
Prioritized by the product owner
Reprioritized at the start of each sprint
This is the product backlog

## Slide 22
Hours
40
30
20
10
0
Mon
Tue
Wed
Thu
Fri
Tasks
Code the user interface
Code the middle tier
Test the middle tier
Write online help
Mon
8
16
8
12
Tues
Wed
Thur
Fri
4
12
16
7
11
8
10
16
8
50